OPSC6312

PART 2: IMPLEMENTATION AND TESTING REPORT

ATMOSPHERIC

Weather & Environmental Tracking App

Date: 22 September 2026

TEAM MEMBERS:

Oluga Neluvhalani  ST10443034

Luthando Mndawe  ST10446457

Repository: github.com/ST10443034/atmospheric

# 1. Introduction

This document is a short companion write-up to Part 1's Planning and Design Document, covering what was actually built for Part 2: the working Atmospheric prototype, the testing performed against it, and where the implementation differs from the original plan and why.

Atmospheric is a Kotlin Android weather app built offline-first: forecasts are fetched from the Open-Meteo API and cached in Room, and whenever a live fetch fails the app falls back to the last cached reading instead of showing an error, marking it clearly as cached rather than live. A companion Sync & Offline screen makes that cache state and any pending synchronisation work visible to the user, and preferences (theme, units, language, notifications) are managed through Jetpack DataStore and apply immediately.

# 2. What Was Implemented

All five screens from the Part 1 plan were built and are fully navigable: Login/Register, Dashboard, Forecast, Sync & Offline, and Settings, using a single-Activity architecture with a BottomNavigationView and Jetpack Navigation hosting the four post-login screens as Fragments.

| Screen | Status | Notes |
| --- | --- | --- |
| Login / Register | Implemented | Firebase email/password auth; inline field validation; account creation flow |
| Dashboard | Implemented | Current conditions, hourly strip, LIVE/CACHED freshness pill and timestamp |
| Forecast | Implemented | Hourly list, 7-day list, and a graph (temperature/precip/humidity/wind) |
| Sync & Offline | Implemented | Connectivity status card, pending SyncQueue list, manual retry |
| Settings | Implemented | Theme, units, language, notification toggle, logout — all live via DataStore |

Offline-first data flow: OpenMeteoApiService (Retrofit) → WeatherRepository → Room → ViewModel → UI, exactly as planned. On a failed network call, WeatherRepository now reads the most recent Room row and maps it back into the same WeatherInfo model the UI already understands, flagged isCached = true, rather than surfacing an error — this was the one meaningful addition beyond the original repository sketch in Part 1, and it is what makes the Dashboard's CACHED state and the Sync screen's queue behaviour possible.

The Forecast screen's graph is drawn with a small custom Canvas-based View rather than a third-party charting library, to keep the dependency surface small; it plots a single series (gridlines + one polyline) and recolours from blue to amber when the underlying data is cached, matching the design brief's “one series, no chart junk” intent.

# 3. Testing

Continuous integration: a GitHub Actions workflow runs ./gradlew build (compile + unit tests + Android Lint) and ./gradlew test on every push to main. This caught a real build-breaking issue during development — Android Lint's MissingTranslation check failing on the partial isiZulu/Afrikaans string resources — which was then fixed by disabling that specific check with a note explaining why, rather than force-translating every string prematurely.

Manual on-device testing was carried out on a BlueStacks Android emulator, covering:

- Login/Register field validation (invalid email, short password, empty submit) and the happy path through to the Dashboard.

- The Dashboard's live state, and its cached/offline state — verified by pointing the API client at an unreachable host to force a real network failure and confirm the fallback-to-cache path, then restoring it and confirming recovery back to LIVE.

- All three Forecast tabs (Hourly, Daily, Graph), including the edge case where cached data has no stored hourly/daily detail.

- The Sync & Offline screen's connectivity tracking, the retry action, and its snackbar messaging for the empty-queue case.

- Settings: live theme switching (light/dark), and live language switching to isiZulu and Afrikaans across the whole UI including the bottom navigation, plus logout.

Two real bugs were found and fixed during this pass: the Forecast screen showed a blank, unexplained space when cached data had no hourly/daily detail (an empty-state message was added), and the isiZulu translation for the “Offline” bottom-navigation label overflowed its tab and was shortened. No crashes were observed across this full walkthrough.

# 4. Deviations From the Part 1 Plan

A few items from the Part 1 specification were deferred or simplified for this iteration, listed here rather than left silent:

- Google Sign-In: the button is present on the Login screen (per the design), but is currently wired to a placeholder message rather than a real Firebase Google-Auth flow.

- Firebase Cloud Messaging: the “Enable notifications” toggle in Settings persists a preference via DataStore, but no backend or FCM wiring sends real severe-weather alerts yet.

- WorkManager: the dependency is included and the SyncQueue/retry mechanics it will drive are built and tested, but the periodic CoroutineWorker itself (automatic background refresh) is not yet scheduled — sync currently runs on user action and on the online/offline transition detected in-app.

- Localisation: isiZulu and Afrikaans cover the app's core navigation and screen labels, not every string in the app, and are machine-assisted, unverified translations pending native-speaker review — this is flagged in-repo rather than presented as complete.

- Custom backend / BCrypt: not applicable in the implemented approach — Firebase Authentication handles credential storage and hashing directly, so no separate backend was built for Part 2.

# 5. Known Limitations

- The Room cache stores only the current-conditions reading, not the full hourly/daily arrays — so Forecast's Hourly/Daily lists are empty while offline until a live fetch has populated them (handled gracefully with an explanatory empty state, not a crash).

- The saved location is a fixed default (Johannesburg, -26.2041/28.0473) rather than user-selectable or GPS-derived.

- Imperial units and a couple of settings (units conversion across all displayed values) are represented in the UI but not yet wired end-to-end everywhere temperature/wind appear.

# 6. Conclusion

Atmospheric's Part 2 implementation delivers a working, navigable app across all five planned screens, with the offline-first behaviour — the project's central design principle — implemented, tested, and verified against a real simulated network failure rather than assumed. Remaining gaps (Google SSO, FCM, scheduled background sync, full translation coverage) are scoped and documented above as follow-up work rather than left unstated.

# 7. Links

Repository: https://github.com/ST10443034/atmospheric

APK download: Atmospheric Gr24.apk (repository root)

Walkthrough video: APP TUTORIAL VIDEO.mp4 (repository root)

Design handoff: docs/design/README.md (repository)